Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 21 Nov 2023 |
| --- | --- |
| Team ID | 591647 |
| Project Name | Project - Machine Learning Approach For Predicting The Rainfall |
| Maximum Marks | 8 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Acquisition and Preprocessing | USN-1 | As a data scientist, I want to collect historical meteorological data for training the rainfall prediction model. As a data engineer, I want to clean and preprocess the collected data to remove outliers and handle missing values. | 5 | High | Akash |
| Sprint-2 | Model Development | USN-2 | As a machine learning engineer, I want to choose and implement a suitable machine learning algorithm for rainfall prediction | 8 | High | sahith |
| Sprint-3 | Model Evaluation and Fine-Tuning | USN-3 | As a machine learning engineer, I want to fine-tune hyperparameters to improve the model's accuracy after the splitting of data into testing and training. | 6 | Medium | Leela Krishna |
| Sprint-4 | Model Interpretability and Explainability | USN-4 | As a stakeholder, I want a clear understanding of how the rainfall prediction model makes its predictions. | 7 | Medium | Akash |
| Sprint-5 | Deployment and Integration | USN-5 | As a system administrator, I want to deploy the trained model into a real-world environment and integrate it with existing systems. | 10 | High | Sahith |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 5 | 6 Days | 01 Nov 2023 | 07 Nov 2023 | 30 | 21 NOV 2023 |
| Sprint-2 | 8 | 7 Days | 07 Nov 2023 | 14 Nov 2023 |  |  |
| Sprint-3 | 6 | 6 Days | 14 Nov 2023 | 20 Nov 2023 |  |  |
| Sprint-4 | 7 | 6 Days | 15 Nov 2023 | 21 Nov 2023 |  |  |
| Sprint-5 | 10 | 5 Days | 16 Nov 2023 | 21 Nov 2023 |  |  |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

AV=30/36=0.83

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

Board Section

Backlog Section:

Timeline: